Everything You Need

PRODUCT REQUIREMENTS DOCUMENT

E-Commerce Storefront & Operator Admin Platform

Legal Entity (CAC-Registered): Crownlith Solutions

Public Brand Name: Noma

Document Version: 1.0

Status: Draft — For Review

Date: 21 July 2026

# Document Control

| Field | Detail |
| --- | --- |
| Document Title | Noma — Product Requirements Document (PRD) |
| Legal Entity | Crownlith Solutions (CAC-registered) |
| Brand Name | Noma — “Everything You Need” |
| Version | 1.0 |
| Status | Draft — For Review |
| Prepared By | Product & Engineering |
| Distribution | Operator, Development Team — Confidential |

# Table of Contents

- 1. Executive Summary

- 2. Business Overview

- 3. Goals & Objectives

- 4. Users & Personas

- 5. Revenue & Pricing Model

- 6. Scope

- 7. Functional Requirements

- 8. Non-Functional Requirements

- 9. Technical Architecture & Recommended Stack

- 10. Core Data Model

- 11. Legal & Payment Setup

- 12. Branding & Marketing Requirements

- 13. Roles & Responsibilities

- 14. Success Metrics (KPIs)

- 15. Rollout Plan & Milestones

- 16. Risks & Assumptions

- 17. Appendix — Glossary

# 1. Executive Summary

Noma is a Nigeria-based online retail platform selling a broad catalog — electronics, home appliances, cooking equipment, bicycles, wines, and general merchandise. Stock is sourced by a UK-based supplier who ships goods into Nigeria at her own cost; a Nigeria-based operator lists, prices, sells, and fulfils orders through the Noma storefront and manages the customer-facing side of the business.

The platform pays the operator through two independent streams: a fixed monthly retainer from the supplier, and a markup she sets and keeps on every item sold. This document defines the product requirements for the Noma website (customer storefront) and a private, operator-only admin portal that runs pricing, inventory, orders, and profit tracking behind the scenes.

The business is legally registered with the Corporate Affairs Commission (CAC) as Crownlith Solutions; Noma is the public-facing brand used across the website, social channels, and marketing material. Customers interact with Noma only — the sourcing arrangement and CAC entity name are never exposed on the storefront.

# 2. Business Overview

Noma operates as a single-operator retail business, not a multi-vendor or franchise marketplace. Two parties sit behind the goods sold on the platform:

- UK-based supplier — sources and ships physical goods to Nigeria at her own cost and arrangement. Import logistics sit entirely outside the scope of this platform.

- Nigeria-based operator — receives goods, lists and prices them, sells through the Noma website, fulfils local delivery, and owns the customer relationship.

The website, admin systems, and every account described in this PRD are for the operator's use only.

Positioning requirement: Noma must read to customers as an established, standard Nigerian retail business. The UK sourcing relationship and import arrangement are not disclosed anywhere on the site or in marketing material.

# 3. Goals & Objectives

## 3.1 Business Goals

- Give the operator a single system to price, sell, and fulfil a wide, mixed catalog without manual spreadsheets.

- Make Noma read as a credible, established Nigerian retail brand from day one.

- Guarantee an accurate, always-current picture of what is owed to the supplier versus what the operator has earned.

- Get the business payment-ready (CAC registration → business bank account → Paystack/Flutterwave) with the platform ready to switch on as soon as legal setup clears.

## 3.2 Product Goals

- A fast, mobile-first storefront that Nigerian shoppers trust enough to check out on, or hand off to WhatsApp to close.

- An admin portal that turns “supplier base price + category markup” into a correct customer-facing price automatically, with per-item override when needed.

- Zero manual reconciliation: every sale automatically splits into “owed to supplier” and “kept by operator,” rolled up into a monthly summary.

# 4. Users & Personas

## 4.1 Customer (Storefront user)

- Nigerian online shopper browsing by category (electronics, appliances, cooking materials, bicycles, wines, general goods).

- Price-sensitive on bulky/expensive items, less sensitive on small wares; wants clear, final pricing with no surprises at checkout.

- Often prefers to finalize a purchase in a direct WhatsApp chat rather than complete checkout entirely on-site.

- Needs to trust the brand quickly — looks for CAC registration, a real contact number, and a real face behind the store.

## 4.2 Operator (Admin portal user)

- The sole day-to-day user of the admin portal — sets markups, manages stock, tracks orders, and monitors monthly income.

- Needs pricing to be fast to set (category defaults) but flexible to override per product.

- Needs a clear, trustworthy monthly view of total income: salary + markup earned, separate from what is owed back to the supplier.

## 4.3 UK Supplier (Off-platform party)

- Sets the base price per item and ships stock into Nigeria independently of this platform.

- Has no direct login or access to the platform in this version — she is paid and reconciled with off-platform, using the operator's monthly summary as the source of truth.

# 5. Revenue & Pricing Model

Two income streams exist for the operator and must never be conflated in the system:

## 5.1 Fixed Monthly Salary

The UK supplier pays the operator a fixed ₦80,000 per month for selling on her behalf. This is owed regardless of sales volume and must be logged independently of any per-sale transaction.

## 5.2 Per-Item Markup

For every product the supplier sets a base price (the amount owed back to her). The operator adds a markup on top, which is hers to keep. The customer pays base + markup as a single combined price at checkout — the breakdown is never shown to the customer.

Worked example: base price ₦30,000, 20% markup adds ₦6,000. Customer pays ₦36,000 at checkout. ₦30,000 is owed to the supplier; ₦6,000 stays with the operator.

## 5.3 Category-Based Markup Strategy

A single flat markup percentage across the full catalog is not viable — price sensitivity differs sharply by category. The admin portal must support a default markup percentage per category, with a per-product override.

| Category | Suggested Markup | Reasoning |
| --- | --- | --- |
| Bicycles / large appliances | 10% – 15% | High base price already; delivery fee adds further cost; must stay price-competitive |
| Small electronics / mid-range appliances | 20% – 25% | Balanced — customer is less price-sensitive than on bulky items |
| Cooking materials / small wares | 30% – 40%+ | Low base cost; the naira increase is barely noticeable to the customer but adds up in volume |
| Wine / specialty items | Priced against local market rate | Harder to source locally — can carry a premium priced against comparable local offerings, not just cost-plus |

# 6. Scope

## 6.1 In Scope

- Customer-facing storefront: catalog, product pages, cart, checkout, delivery-fee calculation, payment.

- Operator-only admin portal: inventory, category/item pricing, order management, profit and salary tracking.

- Integration with a local courier (GIG Logistics) for delivery-fee calculation and order/delivery status.

- Integration with Paystack and/or Flutterwave for payment, once legal setup is complete.

## 6.2 Out of Scope

- Any UK-side sourcing, purchasing, or import logistics — arranged independently by the supplier.

- Multi-vendor or franchise capability — this is a single-operator platform.

- Direct supplier login/dashboard access in this version — reconciliation happens off-platform using the operator's monthly summary.

# 7. Functional Requirements

## 7.1 Customer-Facing Storefront

| ID | Requirement | Detail |
| --- | --- | --- |
| FR-1 | Category catalog | Products browsable by category: electronics, appliances, cooking materials, bicycles, wines, general goods. |
| FR-2 | Final-price-only display | Product pages show only the combined customer-facing price (base + markup). Supplier cost and markup breakdown are never exposed. |
| FR-3 | Delivery fee at checkout | Checkout auto-calculates delivery fee from customer location via courier integration (GIG Logistics). |
| FR-4 | Payment | Checkout supports Paystack and/or Flutterwave, enabled once CAC registration and a business bank account are in place. |
| FR-5 | Neutral brand presentation | No reference to UK sourcing or import status anywhere on the storefront or in marketing material — Noma presents as a standard, established Nigerian retailer. |
| FR-6 | WhatsApp handoff | A visible WhatsApp contact/CTA lets shoppers move from browsing into a direct chat to finalize a purchase. |

## 7.2 Admin Portal (Operator-Only)

| ID | Requirement | Detail |
| --- | --- | --- |
| FR-7 | Inventory management | Add/edit products, quantities, categories, and images. |
| FR-8 | Pricing control | Set base price (from supplier), markup %, and resulting final price — category-level default markups with per-item override. |
| FR-9 | Profit tracking | Every sale records the base amount owed to the supplier and the markup kept by the operator, rolled into running monthly totals. |
| FR-10 | Salary tracking | The fixed ₦80,000 monthly salary is logged separately from per-sale transactions, since it is not tied to sales volume. |
| FR-11 | Order & delivery tracking | Order status tied to the courier integration, from placed → dispatched → delivered. |
| FR-12 | Monthly summary | One view showing total sales, total owed to supplier, total markup earned, and the fixed salary — the operator's full monthly income picture. |
| FR-13 | Access control | Admin portal is accessible only to the operator; no public or multi-user access in this version. |

## 7.3 Payments & Checkout

- Paystack and/or Flutterwave integration is gated behind CAC registration and a registered business bank account — the platform should be built and ready, then switched on once legal setup clears.

- Checkout totals must always equal base price + markup + calculated delivery fee, with no manual override at the point of sale.

## 7.4 Logistics & Delivery

- Local delivery within Nigeria is handled through a courier integration (GIG Logistics as the primary candidate), calculating delivery fees automatically at checkout based on customer delivery location.

- Shipping of goods from the UK to Nigeria is arranged independently by the supplier and stays outside the platform's scope.

# 8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Storefront pages should load in under 2.5s on average Nigerian mobile data speeds; images optimized/lazy-loaded for data-cost-conscious users. |
| Security | Admin portal behind authenticated, operator-only access; supplier cost and markup data never exposed via any public-facing route or API response. |
| Availability | Storefront should target high uptime given checkout is revenue-critical; admin portal can tolerate brief maintenance windows. |
| Usability | Mobile-first design — the large majority of Nigerian shoppers browse and buy on mobile. |
| Scalability | Catalog and category structure should support growth well beyond the initial product range without a data-model rework. |
| Compliance | Payment processing must satisfy Paystack/Flutterwave's KYC requirements: CAC registration and a matching business bank account. |
| Data integrity | Every order must be traceable to its base price, markup, and delivery fee at the time of sale, even if category markups change later. |

# 9. Technical Architecture & Recommended Stack

Recommended stack, chosen for fast iteration on a single-operator platform and straightforward Nigerian payment/logistics integration:

| Layer | Recommendation |
| --- | --- |
| Frontend (storefront + admin) | React 19 + TypeScript + Vite, Tailwind CSS |
| Hosting / deployment | Vercel |
| Backend / data | Firebase (Auth for operator-only admin login, Firestore for catalog/orders/pricing, Storage for product images) |
| Payments | Paystack and/or Flutterwave SDK, enabled post-CAC-registration |
| Logistics | GIG Logistics API for delivery-fee calculation and shipment status |
| Messaging | WhatsApp Business (click-to-chat / Cloud API) for storefront-to-chat handoff |

This stack mirrors the toolchain already used across related builds, keeping deployment, auth, and data layers consistent.

# 10. Core Data Model

| Entity | Key Fields |
| --- | --- |
| Product | id, name, category, images, basePrice, markupOverride?, finalPrice (computed), stockQty |
| Category | id, name, defaultMarkupPercent |
| Order | id, customer, items[], basePriceTotal, markupTotal, deliveryFee, paymentRef, status |
| SupplierLedger | orderId, baseAmountOwed, date |
| SalaryLog | month, amount (₦80,000), status |
| MonthlySummary (view) | month, totalSales, totalOwedToSupplier, totalMarkupEarned, salary, netIncome |

# 11. Legal & Payment Setup

- Register the business with the Corporate Affairs Commission (CAC) as Crownlith Solutions — required before Paystack or Flutterwave will approve a business account.

- Open a registered business bank account under the CAC-registered name (Crownlith Solutions).

- Enable Paystack and/or Flutterwave once the above is complete.

The registered CAC name (Crownlith Solutions) and the public brand name (Noma) are different by design: Crownlith Solutions is the formal legal entity; Noma is the public identity customers see on the website, social accounts, flyers, and logo.

# 12. Branding & Marketing Requirements

## 12.1 Brand Identity

Noma is a short, coined brand name (in the style of Konga or Jumia) rather than a descriptive one. This keeps the business unlocked from any single product category, is easier to trademark, and reads as an established, ownable retail brand. Because a coined name carries no inherent meaning at launch, it must be paired with visible trust signals — CAC registration shown clearly, a real contact number, and a real face/story behind the brand.

## 12.2 Marketing & Content

- Instagram and TikTok accounts under the Noma name, posted to regularly with product content.

- Flyers for local/offline promotion.

- Trust-building content prioritized over hype — real proof, clear pricing, and responsiveness matter more to Nigerian buyers than polished ad language.

- WhatsApp positioned as a key conversion channel alongside the website.

## 12.3 Core Palette

The colors already used throughout this document double as the Noma brand palette, taken directly from the logo mark: deep navy and confident blue for trust and stability, a warm gold accent for highlights, and neutral paper tones for a clean, credible storefront.

| Ink (Navy) #0A1A3D | Paper #F5F7FC | Accent Blue #1049EB |
| --- | --- | --- |
| Accent Gold #FEB719 | Trust Tint #EAF1FF | Body Text #222222 |

# 13. Roles & Responsibilities

| Party | Responsibility |
| --- | --- |
| UK Supplier | Sources goods, ships to Nigeria at own cost, sets base price per item; receives base price back plus fixed ₦80,000/month salary. |
| Operator | Sells goods via the website, sets markup per category/item, manages stock, fulfils orders; keeps all markup earned plus fixed salary. |
| Platform (Website + Admin) | Storefront, checkout, delivery-fee calculation, payment processing, inventory management, profit/salary tracking — built and managed for the operator only. |

# 14. Success Metrics (KPIs)

- Checkout conversion rate (storefront visits → completed orders).

- Average order value, tracked by category.

- Monthly total operator income (salary + markup earned) via the admin summary view.

- Delivery accuracy: % of orders with correct auto-calculated delivery fee.

- WhatsApp handoff rate from product pages.

- Repeat customer rate month over month.

# 15. Rollout Plan & Milestones

| Phase | Focus |
| --- | --- |
| Phase 1 — Foundation | Storefront catalog, product pages, admin inventory + pricing (category default + override), CAC registration in parallel. |
| Phase 2 — Transactions | Checkout, GIG Logistics delivery-fee calculation, order management, profit/salary tracking in admin. |
| Phase 3 — Payments Live | Paystack/Flutterwave enabled once CAC registration and business bank account are confirmed. |
| Phase 4 — Growth | Brand/social rollout (Instagram, TikTok, flyers), WhatsApp conversion flow, monthly summary refinements. |

# 16. Risks & Assumptions

- Risk: Payment activation is fully dependent on CAC registration timing — checkout cannot go fully live until this clears.

- Risk: Any accidental exposure of base price/markup breakdown to customers undermines the pricing model — must be enforced at the API layer, not just hidden in the UI.

- Risk: A flat markup applied by mistake instead of category-based markup would erode margin on low-cost items or overprice bulky ones.

- Assumption: GIG Logistics (or an equivalent courier) exposes an API suitable for real-time delivery-fee calculation at checkout.

- Assumption: The operator remains the sole day-to-day user of the admin portal for the life of this version.

# 17. Appendix — Glossary

| Term | Meaning |
| --- | --- |
| Base price | The amount set by the UK supplier for an item; owed back to her on every sale. |
| Markup | The amount the operator adds on top of the base price; hers to keep. |
| Final price | Base price + markup — the only price shown to the customer. |
| CAC | Corporate Affairs Commission — Nigeria's business registration authority. |
| Crownlith Solutions | The CAC-registered legal entity behind the Noma brand. |